Meeting, 10th February 2017 | Present: Pablo, Jerry
Completed tasks:
1. Finished Python script to convert Metanetx ID from quickRsim to uniprot ID and then to their sequences. Extended quickRsim.py to output a text file of results.
2. Learning Flask, created file upload form. Not able to host a file and execute python scripts in the web application yet
3. Attempted Biopython AlignIO method. Returned an error saying that sequences are too short.
To Do:
- Create a Git branch for selenzy
- Make the output text file in quickRsim optional
- Check that dictionary for MetanetxID and UniProt ID are sets, this allows for multiple UniProt IDs to one MetanetxID
- Use Biopython for reading Fasta files in SeqFind.py instead
- Sort quickRsim results (not urgent)
- Read into using secure file upload for Flask
- Perform alignment using Biopython
New tasks:
1. Get multiple sequence alignment results using Biopython
2. Read into CD-HIT to perform cluster analysis
3. Create scores based on
  1. Alignment (start with T-Coffee scores)
  2. Redundancy (start with CD-HIT scores)
  3. EMBOSS
4. Compute distance matrix using EMBOSS distmat

Meeting, 17th February 2017 | Present: Pablo, Jerry
Completed tasks:
1. Fixed duplicate entries in SeqFind caused by multiple UniProt Ids shared by multiple MNX Ids
2. Created Git branch
3. Changed dictionary to contain sets of values in SeqFind
4. Changed Fasta file read function to Biopython’s in SeqFind
5. Performed CD-HIT for cluster analysis, and computed distance matrix for all sequences
New tasks:
1. Create dictionaries to link:
  1. Mnx Reaction ID: UniProt ID
  2. UniProt ID: Cluster Number
  3. Cluster Number to list of UniProt Ids
  4. Cluster Number to representative UniProt ID
2. From (d.), acquire a list of 10 representative sequences
3. Perform Multiple Sequence Alignment and compute Distance Matrix from list in (2.).
4. Create table of results
  1. Seq ID
  2. Mnx Reaction ID
  3. Cluster Number
  4. Rxn Distance from quickRsim ( dist = 1 – similarity)
  5. Sequence score*
    1. Clustalw alignment score
    2. Heatmap with matplotlib

Meeting 24th February
Completed tasks:
1. Created all required dictionaries, formed list of 10 representative sequences, and created table of results.
Issues:
1. Many NoneType objects in MnxToUprot. (*it is expected!)
2. Building table from UniProt Ids. (Wrong! Needs to be built from Mnx Ids)
New Tasks:
1. Ensure that each Mnx ID entry in the table is unique, with its unique similarity value.
2. Store all cluster sequences for each cluster number, for future use.
3. Use matplotlib python library to generate heatmap from MSA.
4. Install EMBOSS locally to acquire properties and scores
- Hydrophobicity
- Isoelectric point
- Solubility (Inclusion Bodies)
- Secondary structure (% helices, % loops)
- Conservation score
- tmap – transmembrane segments
- catalytic/binding sites
- pepstats, garnier, pepcoil etc..